# Complete Session Summary: Tixr Venue Intelligence Dashboard

## Project Overview

We built and iteratively refined an **international venue intelligence dashboard** for Tixr's sales and expansion team. The system is a two-stage pipeline: Stage 1 (Orchestrator with 3 agents) discovers and enriches 24K+ global venues, Stage 2 (Recommendation Engine) scores and ranks them. The dashboard ([generate_dashboard.py](cci:7://file:///Users/lakshyakamra/Downloads/Data/tixr_pipeline/generate_dashboard.py:0:0-0:0)) produces a self-contained HTML file deployed to Netlify at **https://tixr-venues-dash.netlify.app**.

---

## All Steps Taken (Chronological)

### Phase 1: Pipeline Fixes

**Step 1 — Tier 1 venues empty on map**

- **Problem:** No Tier 1 venues appeared because `market_score` was always 0.

- **Root cause:** `use_live_api=False` was being passed to the Recommendation Engine, so it never fetched World Bank data.

- **Fix:** Re-ran Stage 2 with `use_live_api=True` to fetch live market data. Market scores populated, and venues crossed the Tier 1 threshold (≥70).

**Step 2 — "Winnable" KPI showing 0**

- **Problem:** The Winnable KPI at the top of the dashboard showed 0.

- **Root cause:** Condition was `ex < 40` but almost all venues had `ex = 40` exactly (default VWP of 0.60 → exclusivity risk of 40).

- **Fix:** Changed to `ex <= 40`.

**Step 3 — Winnable count too high (24,299/24,635)**

- **Problem:** Nearly every venue qualified as "winnable."

- **Fix (iteration 1):** Tightened to `ex <= 30 AND rs >= 50` → resulted in 0 (too strict).

- **Fix (iteration 2):** Settled on `ex <= 40 AND tier in (1, 2)` → produced a meaningful, selective count.

---

### Phase 2: Dashboard Feature Overhaul (5 Major Changes)

**Step 4 — Map cluster bubbles: venue count → market score**

- **Before:** Cluster bubbles showed the number of venues (e.g., "1,600").

- **After:** Bubbles now show the **average recommendation score** of venues in that cluster, colored by score. Users see market quality at a glance, not just density.

**Step 5 — Remove "Winnable" KPI from top bar**

- Removed the ambiguous Winnable metric. KPI bar now shows: Total Venues, Tier 1–4 counts, Avg Score, Countries, Regions.

**Step 6 — Color coding fix (green = top recommendations)**

- **Problem:** Top-scoring markets like Singapore appeared **red** on the map.

- **Root cause:** Green threshold was ≥70, but most markets scored 60–69.

- **Fix:** Lowered thresholds — Green ≥60, Amber 50–59, Blue 30–49, Red <30.

- Updated `oc()`, `scBg()` JS functions and map legend.

**Step 7 — ROI integration**

- **Before:** ROI was not a factor in scoring.

- **After:** Added per-venue **ROI Index** = `recommendation_score × win_probability × premium_fit/100`. Added market-level ROI estimates (annual opportunity, investment cost, ROI multiple) on recommendation cards.

**Step 8 — Recommendations tab (new landing page)**

- Created a brand-new **Recommendations tab** as the default landing page (tab 0, left of Map).

- Displays top 3 market recommendations, each with:

- Country header with region, venue count, market score, avg score

- Stats grid: Tier 1 count, Tier 2 count, Avg ROI, Opportunity $, ROI multiple

- **"Why This Location"** — 3–4 data-driven reasons

- **"Key Risks"** — 1–3 risk factors

- Action buttons: Explore on Map, View Venues, Market Details

---

### Phase 3: Ranking Formula Refinements

**Step 9 — Singapore not ranking #1 despite highest avg score**

- **Problem:** Original ranking formula weighted venue count too heavily.

- **Fix:** Shifted weights to 45% avg score + 40% market score + 10% T1/T2 ratio + 5% depth. Singapore moved to #1.

**Step 10 — Qatar ranking above Netherlands (the trigger for today's session)**

- **Problem:** Qatar was #2 (15 venues, 0 Tier 1, low earnings) while Netherlands was #3 (930 venues, 18 Tier 1, massive earnings).

- **Root cause:** Old formula used 85% quality scores (avg_score + market_score) and T1 as a **percentage** (not absolute count). Qatar's high market score (67.1) inflated its rank. Payback speed was the ROI proxy, but all markets broke even in 0–1 months → zero differentiation.

- **Fix (iteration 1):** Replaced formula with absolute T1 count (caps at 30), pipeline depth (caps at 200), and payback factor. Qatar dropped, Netherlands rose.

- **Fix (iteration 2 — "by payback I meant ROI"):** Replaced payback speed with **annual earning potential** (how much Tixr earns from that market). Used log-scale normalization to avoid mega-markets completely dominating.

**Final ranking formula (current):**

```

roi_factor = clamp((log10(annual_revenue) − 5.0) / 3.5, 0, 1) × 100

market_rank = 0.25 × avg_score          (venue quality)

+ 0.20 × market_score        (market fundamentals)

+ 0.20 × min(T1/30, 1) × 100 (T1 readiness)

+ 0.15 × min(T1+T2/200, 1) × 100 (pipeline depth)

+ 0.20 × roi_factor           (earning potential)

```

**Current top 3:**

| # | Market | T1 | T1+T2 | Annual Rev | ROI | Rank Score |

|---|--------|----|-------|-----------|-----|-----------|

| 1 | **Germany** | 50 | 1,597 | $314M | 24.5x | 81.1 |

| 2 | **Australia** | 30 | 318 | $46M | 17.6x | 77.6 |

| 3 | **Netherlands** | 18 | 928 | $271M | 36.2x | 73.3 |

Qatar dropped to rank score ~37 (0 T1 venues, low earning potential).

---

### Phase 4: Data Consistency & Cleanup

**Step 11 — Map vs Pipeline data discrepancy**

- **Problem:** Map showed ~18,469 venues but Pipeline table showed all 24,365.

- **Root cause:** 5,896 venues (24.2%) lacked lat/lng coordinates. Map skipped them; pipeline didn't.

- **Fix:** Added [geocode_missing()](cci:1://file:///Users/lakshyakamra/Downloads/Data/tixr_pipeline/generate_dashboard.py:119:0-179:13) function with 4-tier coordinate approximation:

1. City+country centroid from known venues (26 resolved)

2. Country centroid from known venues (3,812 resolved)

3. City fallback table — 35+ hardcoded major city coordinates for venues with city but no country (2,035 resolved)

4. Country fallback table — hardcoded for edge-case countries

- Added ±0.05° jitter (~5km) to prevent stacking

- Country name normalization (UK→United Kingdom, USA→United States, etc.)

- **Result:** 18,469 → 24,342 with coords (99.9%). Only 23 unresolvable.

**Step 12 — Remove US venues**

- Tixr already operates domestically; dashboard is for international expansion.

- Filtered out 159 US venues (matched "United States", "USA", "US") after geocoding.

- **Final count:** 24,206 venues across 76 markets, 6 regions.

---

### Phase 5: Documentation

**Step 13 — ARCHITECTURE.md updated**

Added the following sections to `@/Users/lakshyakamra/Downloads/Data/tixr_pipeline/ARCHITECTURE.md`:

- **§9.4** — Recommendation Score formula (50% priority + 30% market + 20% activity) + tier thresholds

- **§9.5** — ROI Index per venue

- **§9.6** — Market Recommendation Ranking formula with full weight table, log-scale explanation, revenue model assumptions, example rankings

- **§10** — Complete Dashboard section: overview, tabs, recommendations tab, map visualization, color scheme, KPI bar, data flow, deployment commands

- Renumbered Deployment & Scaling to **§11**, updated Table of Contents

---

## Key Files Modified

| File | What changed |

|------|-------------|

| [generate_dashboard.py](cci:7://file:///Users/lakshyakamra/Downloads/Data/tixr_pipeline/generate_dashboard.py:0:0-0:0) | Complete rewrite — Recommendations tab, ROI, color coding, cluster scores, geocoding, US filter, ranking formula |

| [ARCHITECTURE.md](cci:7://file:///Users/lakshyakamra/Downloads/Data/tixr_pipeline/ARCHITECTURE.md:0:0-0:0) | Added §9.4–9.6 (scoring models), §10 (dashboard), updated ToC |

| `recommendation_engine.py` | Reviewed (not modified) — confirmed scoring formula and tier thresholds |

| `run_pipeline.py` | Reviewed (not modified) — confirmed `use_live_api` flag |

## Current State

- **Dashboard:** https://tixr-venues-dash.netlify.app

- **24,206 venues**, 76 markets, 6 regions (US excluded)

- **Landing page:** Recommendations tab with Germany, Australia, Netherlands as top 3

- **Map:** Score-colored markers and clusters, green = top recommendations (≥60)

- **Pipeline:** Consistent with map (99.9% geocoded)